AGRI-TECH PLATFORM

Comprehensive Project Quotation

Mobile App  |  UI/UX Figma  |  Python/Django Backend  |  Super Admin & Vendor Panel  |  Dynamic Website

| Prepared By Your Company Name | Prepared For Client Name | Date April 25, 2026 | Total Budget Rs.7,00,000 |
| --- | --- | --- | --- |

# 1. Executive Summary

This quotation covers the complete end-to-end development of an Agriculture Technology Platform that serves farmers, vendors, loan officers, delivery agents, and administrators. The platform is a multi-sided marketplace integrating agriculture produce, agri-inputs, livestock & meat categories (Chicken, Mutton, Fish, Eggs, Dairy), and agri-equipment — combined with a loan management engine, PAN-based KYC, digital agreement signing, vendor management, and last-mile delivery tracking.

The total investment for this engagement is Rs.7,00,000 (Seven Lakhs Rupees Only), distributed proportionally across five major deliverable components as detailed in this document.

# 2. Project Scope & Cost Overview

| # | Component | Timeline | % Share | Cost (INR) |
| --- | --- | --- | --- | --- |
| 01 | Mobile Application — iOS & Android (React Native) | 8–10 Weeks | ~18% | Rs.1,25,000 |
| 02 | UI/UX Design — Figma (App Screens) | 2–3 Weeks | ~6% | Rs.40,000 |
| 03 | UI/UX Design — Figma (Website Screens) | 1–2 Weeks | ~2% | Rs.15,000 |
| 04 | Backend — Python/Django + Super Admin + Vendor Panel | 22–24 Weeks | ~50% | Rs.3,50,000 |
| 05 | Dynamic Website — Next.js (Full Web Platform) | 10–12 Weeks | ~24% | Rs.1,70,000 |
| GRAND TOTAL |  |  |  | Rs.7,00,000 |

# 3. Platform Product & Category Scope

The platform operates as a full agricultural marketplace covering all agri-inputs, fresh produce, livestock, meat & poultry, dairy, seafood, and agri-equipment. Below is the complete category tree supported across the mobile app, website, and backend.

| # | Main Category | Sub-Categories & Products |
| --- | --- | --- |
| 01 | Crops & Grains | Rice, Wheat, Maize, Bajra, Jowar, Ragi, Barley, Sorghum, Pulses (Dal, Chana, Moong, Urad), Oilseeds (Groundnut, Sunflower, Mustard, Soybean) |
| 02 | Fruits & Vegetables | Seasonal Vegetables (Tomato, Onion, Potato, Brinjal, Carrot, Cabbage), Fruits (Mango, Banana, Papaya, Pomegranate, Grapes, Apple), Leafy Greens |
| 03 | Horticulture & Flowers | Flowers (Rose, Marigold, Jasmine), Medicinal Herbs, Spices (Turmeric, Chilli, Coriander, Cumin, Pepper, Cardamom, Ginger, Garlic) |
| 04 | Poultry — Chicken | Live Broiler Chicken, Country Chicken (Nattu Kozhi), Dressed Chicken, Chicken Pieces (Breast, Leg, Thigh, Wings, Boneless), Chicken Eggs (White & Brown), Day-Old Chicks |
| 05 | Mutton & Goat | Live Goat, Dressed Mutton, Mutton Cuts (Bone-in, Boneless, Ribs, Keema/Minced Mutton), Goat Liver & Offals, Curry Cut Mutton |
| 06 | Beef & Pork (Regional) | Fresh Beef Cuts, Minced Beef, Pork (Belly, Ribs, Sausages) — availability subject to regional regulations |
| 07 | Seafood & Fish | Fresh Fish (Rohu, Catla, Tilapia, Pomfret, Surmai, Hilsa, Mackerel), Prawns & Shrimp, Crab, Lobster, Squid, Dried Fish |
| 08 | Dairy & Milk Products | Fresh Cow Milk, Buffalo Milk, Curd/Yogurt, Paneer, Ghee, Butter, Cream, Flavoured Milk, Skimmed Milk Powder |
| 09 | Eggs | Country Eggs, Farm Eggs, Duck Eggs, Quail Eggs (Kadai Muttai) — sold by tray and bulk |
| 10 | Agri Inputs & Fertilizers | Seeds (Hybrid & Organic), Fertilizers (Urea, DAP, NPK), Pesticides & Herbicides, Bio-fertilizers, Organic Manure, Soil Testing Kits |
| 11 | Agri Equipment & Tools | Tractors (rental/sale), Sprayers, Irrigation Equipment, Hand Tools, Harvesting Machines, Storage Equipment, Drip Irrigation Kits |
| 12 | Feed & Animal Nutrition | Poultry Feed, Cattle Feed, Fish Feed, Goat Feed, Mineral Supplements, Veterinary Products |

# 4. Mobile Application — Rs.1,25,000

Cross-platform mobile app built with React Native, deployable on Android (Google Play) and iOS (App Store). Serves all user roles: Farmer/Buyer, Vendor, Delivery Agent, Loan Officer, Branch Manager, and Super Admin.

## 4.1 Agriculture & Marketplace Module

- Multi-category product browsing: Crops, Vegetables, Fruits, Poultry, Mutton, Fish, Dairy, Eggs, Inputs, Equipment

- Category-wise product listing with images, price, stock, and seller (vendor) info

- Search, filter (by category, price, region, season), and sort functionality

- Cart, wishlist, and quick order features

- Farmer/Buyer product comparison and review system

## 4.2 Loan Validity & PAN Card Module

- PAN card entry with real-time KYC validation (Karza / Surepass API)

- Loan eligibility engine based on PAN, category, crop cycle, and credit score

- Loan validity period tracking — start date, end date, auto reminders

- EMI calculator, repayment schedule, and overdue alert system

- Loan status workflow: Applied > Under Review > Approved > Disbursed > Active > Closed

## 4.3 Agreement & eSign Module

- Digital loan agreement auto-generation with category-specific clauses

- In-app e-signature pad (touch-based) with timestamp

- Agreement PDF archival and sharing via SMS/Email

- Audit trail for all agreement events (created, viewed, signed, modified)

## 4.4 Role-Based Portal Allocation

- Roles: Super Admin, Branch Manager, Loan Officer, Vendor, Farmer/Buyer, Delivery Agent

- Permission matrix per role: view / create / edit / approve / disburse / manage

- Multi-branch geographic allocation and territory mapping

- Role-based dashboards showing relevant KPIs and actions only

## 4.5 Delivery Management

- Delivery order creation linked to approved loan or marketplace purchase

- Agent assignment with real-time GPS tracking on map

- Proof of delivery — photo upload + OTP confirmation

- Delivery status: Scheduled > Picked Up > In Transit > Delivered / Returned

- Delivery history and rating system for agents

## 4.6 App Screen Summary

| Module | Key Screens & Features |
| --- | --- |
| Onboarding & Auth | Splash, Register, OTP Login, PAN Verify, KYC Status |
| Marketplace | Home, Category List, Product Detail, Cart, Order Summary |
| Loan Flow | Loan Apply, Doc Upload, Agreement Sign, Loan Status, EMI View |
| Vendor Portal (Mobile) | My Products, Add/Edit Listing, Orders Received, Payouts |
| Delivery Portal | My Deliveries, Map Tracking, POD Upload, History |
| Admin (Mobile) | Approval Queue, User Management, Reports, Broadcast |
| Profile & Settings | User Info, Linked PAN, Bank Details, Notifications, Logout |

# 5. UI/UX Design — Figma

## 5.1 App Figma Design — Rs.40,000

Complete UI/UX design for all mobile app screens covering all user roles and flows.

| App Design Deliverable | Cost (INR) |
| --- | --- |
| Design System — Color palette, typography, icons, components | Rs.8,000 |
| Wireframes — All app screens (~50–65 screens) | Rs.10,000 |
| High-Fidelity UI Mockups — All user roles | Rs.14,000 |
| Clickable Prototype & User Flow Diagrams | Rs.5,000 |
| Developer Handoff — Specs, assets, spacing guide | Rs.3,000 |
| TOTAL APP FIGMA | Rs.40,000 |

## 5.2 Website Figma Design — Rs.15,000

Responsive web-specific UI design for all portal screens, separate from mobile.

| Website Design Deliverable | Cost (INR) |
| --- | --- |
| Responsive wireframes for all web portal screens | Rs.5,000 |
| High-fidelity desktop + tablet UI mockups | Rs.7,000 |
| Admin & Vendor panel design screens | Rs.3,000 |
| TOTAL WEBSITE FIGMA | Rs.15,000 |

| COMBINED FIGMA TOTAL (App + Website) | Rs.55,000 |
| --- | --- |

# 6. Backend Architecture (Python / Django) — Rs.3,50,000

Full server-side development built on Python 3.12, Django 5, and Django REST Framework. Includes database architecture, REST APIs, Super Admin Panel, Vendor Panel, third-party integrations, and cloud deployment.

## 6.1 Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Language | Python 3.12 | Core backend language |
| Framework | Django 5 + DRF | Web framework & REST APIs |
| Database | PostgreSQL 16 | Primary relational database |
| Cache | Redis | Sessions, OTP, rate limiting |
| Task Queue | Celery + Redis | Async jobs, reminders, notifications |
| Auth | JWT + OTP | Secure stateless authentication |
| File Storage | AWS S3 / Cloudflare R2 | Docs, photos, agreement PDFs |
| Admin Panel | Django Admin + Custom | Super Admin & Vendor panels |
| Hosting | AWS EC2 / Railway / VPS | Production cloud deployment |
| CI/CD | GitHub Actions | Automated testing & deploy pipeline |
| API Docs | Swagger / drf-spectacular | Auto-generated API documentation |

## 6.2 Database Architecture

- users — Farmer, Vendor, Agent, Loan Officer, Branch Manager, Admin with role flags, PAN, bank details

- categories — Full agriculture category tree (parent > subcategory > product), including poultry, meat, fish, dairy

- products — Vendor-linked listings with pricing, stock, images, category, region availability

- loan_applications — Application metadata, PAN reference, status machine, assigned officer

- loan_validity — Start date, end date, EMI schedule, overdue tracking, auto-alert triggers

- agreements — Clause templates, signed PDF URL, signature blob, timestamp, version control

- orders — Marketplace purchase orders linked to buyer, vendor, products, payment status

- deliveries — Order or loan delivery, agent assignment, GPS log, POD photo, OTP, status

- vendors — Profile, GSTIN, bank details, categories handled, approval status, payout history

- portals — Branch > user allocation, permission matrix per role

- audit_logs — Every state change with actor, timestamp, IP, device info

- notifications — Template-based push / email / SMS queue with delivery receipts

## 6.3 Super Admin Panel

A dedicated web-based Super Admin Panel for platform-level control and oversight.

- Full user management — create, edit, suspend, delete users across all roles

- Vendor onboarding approval — review documents, approve / reject vendor applications

- Category & product management — add, edit, enable/disable categories and listings platform-wide

- Loan oversight — view all loan applications, override approvals, flag fraud cases

- Agreement template management — create and publish agreement clause templates by category

- Delivery monitoring — live view of all active deliveries, agent performance reports

- Finance dashboard — disbursement summary, EMI collection, overdue reports, vendor payouts

- Platform analytics — registered users, active loans, orders, deliveries, revenue by category

- Broadcast notifications — send alerts to all or specific user segments

- System configuration — manage API keys, fee structures, loan limits, regional settings

- Role & permission matrix editor — assign and customize permissions per role

- Audit log viewer — complete trail of all admin and user actions with filter and export

## 6.4 Vendor Panel

A dedicated portal for registered vendors to manage their agricultural product listings, orders, and payouts.

- Vendor registration & profile setup — GSTIN, bank details, category selection, document upload

- Product listing management — add, edit, pause, delete listings across all categories (crops, meat, dairy, inputs, equipment)

- Inventory & stock management — update stock levels, set low-stock alerts, bulk upload via CSV

- Order management — view incoming orders, confirm, dispatch, and mark delivered

- Pricing & discount control — set base price, bulk discounts, seasonal pricing per product

- Delivery coordination — link orders to delivery agents, track dispatch status

- Payout & earnings dashboard — view completed order payments, pending payouts, transaction history

- Customer reviews & ratings — view buyer feedback per product and respond

- Reports — sales by product, category, date range; downloadable as PDF or Excel

- Notification center — order alerts, payment confirmations, low-stock warnings

## 6.5 REST API Modules

| API Module | Key Endpoints | Auth Level |
| --- | --- | --- |
| Auth & KYC | /register, /otp-login, /pan-verify, /kyc-status | Public / OTP |
| Categories & Products | /categories, /products, /search, /filters | Authenticated |
| Marketplace Orders | /orders, /cart, /checkout, /order-status | Buyer / Vendor |
| Loan Management | /loans/apply, /loans/{id}, /emi-schedule | Role-based |
| Agreement & eSign | /agreements/generate, /agreements/sign, /pdf | Loan Officer+ |
| Vendor Management | /vendors, /vendor/products, /vendor/orders, /payouts | Vendor / Admin |
| Super Admin | /admin/users, /admin/loans, /admin/config, /analytics | Super Admin |
| Portal Allocation | /portals, /users/allocate, /branches | Admin |
| Delivery | /deliveries, /assign-agent, /track, /pod-upload | Agent / Admin |
| Notifications | /notifications, /broadcast, /mark-read | All Roles |
| Reports | /reports/loans, /reports/orders, /reports/delivery | Admin+ |

## 6.6 Key Third-Party Integrations

- PAN KYC — Karza / Surepass API for real-time PAN verification and credit check

- eSign / DigiLocker — Aadhaar-based digital signature for loan agreements

- SMS Gateway — MSG91 / Twilio for OTP delivery and loan status alerts

- Email — AWS SES / SendGrid for agreement dispatch and notifications

- Payment Gateway — Razorpay for EMI collection, order payments, vendor payouts

- Maps & GPS — Google Maps API for delivery tracking and route optimization

- Push Notifications — Firebase Cloud Messaging (FCM) for real-time alerts

- Storage — AWS S3 / Cloudflare R2 for agreement PDFs and product images

## 6.7 Backend Cost Breakdown

| Backend Component | Weeks | Cost (INR) |
| --- | --- | --- |
| Database design, schema & migrations | 2 wks | Rs.35,000 |
| Authentication, OTP, PAN KYC module | 2 wks | Rs.40,000 |
| Agriculture category, product & marketplace APIs | 3 wks | Rs.45,000 |
| Loan application, validity & EMI engine | 3 wks | Rs.55,000 |
| Agreement generation & eSign integration | 2 wks | Rs.35,000 |
| Super Admin Panel — full build | 3 wks | Rs.50,000 |
| Vendor Panel — full build | 3 wks | Rs.45,000 |
| Portal allocation, role & permission system | 2 wks | Rs.30,000 |
| Delivery management & GPS tracking APIs | 2 wks | Rs.30,000 |
| Third-party integrations (Pay, SMS, Maps, FCM) | 2 wks | Rs.25,000 |
| Testing, QA, API docs & cloud deployment | 3 wks | Rs.35,000 |
| TOTAL BACKEND COST |  | Rs.3,50,000 |

# 7. Dynamic Website (Next.js) — Rs.1,70,000

A full-featured, responsive web platform mirroring all mobile app functionality, built with Next.js 14 + Tailwind CSS, connected to the same Django backend APIs. Includes the Farmer/Buyer portal, Vendor portal, Admin dashboard, loan management, and delivery tracking — all accessible from any browser.

## 7.1 Website Modules

- Farmer/Buyer portal — Registration, KYC, product browsing, cart, orders, loan apply & track

- Full marketplace — All 12 product categories with search, filter, compare, and purchase flow

- Loan Management — Online loan application, EMI calculator, agreement viewer, eSign in-browser

- Vendor Portal — Product listing, inventory, order management, payout dashboard

- Super Admin Dashboard — User management, category control, loan oversight, analytics charts

- Branch Manager Dashboard — Regional loan approvals, agent allocation, delivery monitoring

- Delivery Tracking — Live map view, delivery status updates, POD viewer

- Reports & Analytics — Charts, tables, export to PDF and Excel

- Notification Center — In-app + email notification management

- PWA support — Installable as app directly from browser on Android/iOS

- SEO optimized — Meta tags, structured data, sitemap for Google indexing

## 7.2 Technology Stack

- Frontend: Next.js 14 (React) with TypeScript

- Styling: Tailwind CSS + ShadCN UI component library

- State Management: Zustand + React Query (TanStack)

- Maps: Google Maps JS API for delivery tracking

- Charts: Recharts / Chart.js for admin dashboards

- PDF: PDF.js for agreement document inline viewing

- Hosting: Vercel / AWS CloudFront + S3

## 7.3 Website Cost Breakdown

| Website Component | Cost (INR) |
| --- | --- |
| Project setup, routing, auth system & layout | Rs.15,000 |
| Marketplace — category pages, product listing, search & filters | Rs.20,000 |
| Cart, checkout & order management UI | Rs.15,000 |
| Loan application, status tracking & EMI view | Rs.20,000 |
| Agreement viewer & in-browser eSign | Rs.15,000 |
| Vendor portal — listings, inventory, orders, payouts | Rs.25,000 |
| Super Admin & Branch Manager dashboards | Rs.25,000 |
| Delivery tracking with live map integration | Rs.15,000 |
| Reports, charts, PDF & Excel export | Rs.10,000 |
| PWA setup, SEO optimization & production deployment | Rs.10,000 |
| TOTAL WEBSITE COST | Rs.1,70,000 |

# 8. Final Investment Summary

| S.No | Deliverable | Timeline | Investment (INR) |
| --- | --- | --- | --- |
| 1 | Mobile Application — iOS & Android (React Native) | 8–10 Weeks | Rs.1,25,000 |
| 2 | UI/UX Design — Figma App Screens (All Roles) | 2–3 Weeks | Rs.40,000 |
| 3 | UI/UX Design — Figma Website Screens | 1–2 Weeks | Rs.15,000 |
| 4 | Backend — Python/Django + Super Admin + Vendor Panel | 22–24 Weeks | Rs.3,50,000 |
| 5 | Dynamic Website — Next.js Full Web Platform | 10–12 Weeks | Rs.1,70,000 |
| GRAND TOTAL |  |  | Rs.7,00,000 |

## 8.1 Payment Milestones

| Milestone | Deliverable | Amount (INR) |
| --- | --- | --- |
| M1 — Project Kickoff | Agreement signing, Figma design start, backend environment setup | Rs.1,40,000 |
| M2 — Design Complete | App + Website Figma screens approved by client | Rs.55,000 |
| M3 — Backend Alpha | DB + Auth + Category + Marketplace + Loan APIs live on staging | Rs.1,05,000 |
| M4 — Backend Beta | Super Admin Panel + Vendor Panel + Agreement + Delivery APIs | Rs.1,05,000 |
| M5 — App & Website UAT | Both platforms on staging environment for client testing | Rs.1,75,000 |
| M6 — Go Live | Production deployment, documentation, training & handover | Rs.1,20,000 |
| TOTAL |  | Rs.7,00,000 |

# 9. Terms & Conditions

9.1 Quotation Validity

This quotation is valid for 30 days from April 25, 2026. Prices may be revised after the validity period or if scope changes are requested before project commencement.

9.2 Scope Changes

Features or modules requested after project kickoff will be assessed separately as Change Requests (CR) with additional cost and timeline estimates. UI adjustments within agreed screens are included; new modules are not.

9.3 Client Responsibilities

- Timely provision of brand assets, logo, content, and category data

- PAN KYC and eSign vendor credentials (client must procure API subscriptions)

- Feedback within 5 working days per milestone delivery

- Domain, hosting credentials, and App Store / Play Store developer accounts

9.4 Intellectual Property

Upon receipt of final payment, all source code, designs, databases, and documentation become the exclusive property of the client. IP remains with the development team until full payment is received.

9.5 Warranty & Post-Launch Support

A 90-day bug-fix warranty is included from the Go-Live date, covering defects in delivered scope. Issues from third-party API changes, client modifications, or new feature requests are excluded. Annual Maintenance Contract (AMC) available on request.

9.6 Exclusions

- Third-party API subscription costs — PAN KYC, eSign/DigiLocker, SMS, Maps, FCM, Razorpay

- Domain registration and cloud hosting/server charges

- Google Play and Apple App Store developer account fees

- Content creation, photography, product data entry, or seed data population

- Regional language (vernacular) translation unless separately scoped

Thank you for this opportunity. We are committed to delivering a world-class agriculture platform on time and within budget.

For queries: contact@yourcompany.com  |  +91 XXXXX XXXXX